SchooKeep

School Health Management Platform

United Arab Emirates

DEVELOPMENT STATUS REPORT

Report Date: 29 June 2026

Version: 1.0

Status: Functional Build Complete — Pending User Acceptance Testing

Classification: Confidential — For Stakeholder Review

# Document Control

| Field | Detail |
| --- | --- |
| Document title | SchooKeep — Development Status Report |
| Product | SchooKeep School Health Management Platform |
| Report date | 29 June 2026 |
| Version | 1.0 |
| Status | Functional build complete; User Acceptance Testing pending |
| Classification | Confidential — for stakeholder review only |
| Distribution | Project stakeholders and authorised representatives |

Disclaimer. This report describes the state of the SchooKeep application as at the report date. Figures and verification results refer to the current build. Items listed as outstanding are subject to the project plan and any subsequent change requests.

# Table of Contents

Document Control	2

Table of Contents	3

1. Executive Summary	4

2. Introduction	4

2.1 Purpose of this Report	4

2.2 Background	4

2.3 Scope of this Report	4

3. Solution Overview	5

3.1 Product Description	5

3.2 Technology Approach	5

3.3 Bilingual Support & Localization	5

3.4 Security & Access Control	5

4. User Roles & Capabilities	6

5. Scope of Work Completed in This Phase	6

5.1 Application Stability & Reliability	6

5.2 Completion of Interactive Functionality	7

5.3 Completion of Previously Incomplete Screens	7

5.4 Backend Services & Data Integration	7

5.5 Compliance-Oriented Content	8

6. Quality Assurance & Verification	8

7. Compliance, Privacy & Security	8

8. Outstanding Items & Recommended Next Steps	9

9. Risks & Considerations	9

10. Indicative Roadmap to Release	9

11. Conclusion	10

Appendix A — Role Screen Inventory	11

Appendix B — Backend Data Domains	12

Appendix C — Glossary	13

# 1. Executive Summary

SchooKeep is a bilingual (Arabic and English) school health management platform developed for the K–12 education sector in the United Arab Emirates. The platform brings together the day-to-day health, safety, and administrative workflows of a school — medication administration, clinic visits, emergency consent, cafeteria allergen and Halal compliance, student pickup and security, school-bus tracking, counseling, school administration, and clinical oversight — within a single mobile-first application that serves twelve distinct user roles.

During this phase of work, the application has been advanced from a visual prototype into a fully functional, data-driven product. Every interactive element across the application now performs a real action, all previously incomplete screens have been finished, and the mobile application is connected end-to-end to a live backend service and database. A series of stability issues that had previously affected the reliability of the application in day-to-day use were also diagnosed and resolved.

The current build has successfully passed automated code-quality analysis across the entire codebase, the automated test suite, and a complete production build. The backend services were exercised across all twelve roles and confirmed to respond correctly, and the connection between the application and the backend was verified to be consistent and complete.

Current status. The application is functionally complete. The recommended immediate next step is User Acceptance Testing (UAT) — a guided, role-by-role review of the screens to confirm that wording, layout, and flow meet expectations — followed by the production-readiness activities outlined in Section 8.

# 2. Introduction

## 2.1 Purpose of this Report

This report provides stakeholders with a clear, non-technical account of the work completed on the SchooKeep platform in the current phase, the quality assurance performed against the build, and the remaining steps required before the platform is ready for production release.

## 2.2 Background

The platform originated as a high-fidelity visual design covering the full breadth of screens and user journeys across all twelve roles. While the design comprehensively expressed the intended experience, it did not yet include working behaviour or any underlying data — interactive elements were visual only, and no backend or database existed. The objective of the current phase was to convert this design into a working application: implementing real behaviour, building the supporting backend and data layer, and connecting the two.

## 2.3 Scope of this Report

This report covers the functional completion of the application, the backend and data services that support it, the bilingual and compliance-oriented content embedded in the product, and the verification performed against the build. It also sets out the items that remain outstanding and a recommended path to release. Detailed role and data inventories are provided in the appendices.

# 3. Solution Overview

## 3.1 Product Description

SchooKeep is a mobile-first application designed for use on smartphones and tablets, and capable of running in a web browser. It is organised around twelve user roles, each with a tailored set of screens, its own secure sign-in, and navigation appropriate to that role's responsibilities. The platform addresses the following core areas:

- Student medication management — recording prescriptions, physician approval workflow, scheduled doses, dose administration logging, conflict and low-supply alerts.

- Clinic operations — logging and reviewing clinic visits, emergency incidents, photo documentation, consent capture, and escalation.

- Emergency consent — issuing and responding to time-sensitive consent requests between the school and guardians.

- Cafeteria safety — allergen alerts, Halal certification tracking, and meal compliance.

- Student pickup & security — authorised-person verification, queue management, and release confirmation.

- School-bus tracking — route overview and boarding / de-boarding events.

- Counseling — student wellbeing tagging, case management, and report generation.

- School administration & oversight — staff and permissions management, analytics, audit logging, weather advisories, legal documents, and clinical oversight by a school physician.

## 3.2 Technology Approach

The application is built on a modern, cross-platform mobile framework, allowing a single codebase to target iOS, Android, and the web. It is supported by an industry-standard application server exposing a secure REST API, backed by a relational database. This separation between the application and its backend follows established best practice: it keeps the user experience responsive while centralising data, security, and business rules on the server.

## 3.3 Bilingual Support & Localization

The platform is fully bilingual. It supports Arabic as the primary language with complete right-to-left (RTL) layout, as well as English with left-to-right layout, and users can switch between them. Localisation extends beyond text to the conventions expected in the UAE, including date presentation, currency, emirates, relevant health authorities, and Hijri-calendar awareness.

## 3.4 Security & Access Control

Access to the platform is governed by role-based access control. Each of the twelve roles authenticates through a secure sign-in and is granted access only to the data and actions appropriate to that role. All requests to the backend are authenticated, and the server enforces authorisation on every protected operation.

# 4. User Roles & Capabilities

All twelve roles are implemented, each with dedicated screens and navigation. The table below summarises the primary focus of each role; a detailed screen inventory is provided in Appendix A.

| Role | Primary Focus |
| --- | --- |
| School Nurse | Daily medication doses, clinic visits, student health profiles, document review, and cafeteria alerts. |
| Parent / Guardian | Child health overview, medication log, clinic history, documents, notifications, emergency-consent responses, authorised pickups, and assistant chat. |
| Teacher | Attendance, health considerations, clinic referral, student release, weather and activity restrictions. |
| Cafeteria Staff | Allergen dashboard, real-time alerts, delivery history, and Halal compliance. |
| Security Guard | Pickup queue, identity verification, authorised-person confirmation, and history. |
| Bus Driver | Route overview, student boarding and de-boarding, and early dismissal. |
| Counselor | Student wellbeing dashboard, tagging, case management, and report generation. |
| Secretary | Student records, messaging, student import, and message composition. |
| Principal | Staff and permissions management, analytics, weather advisories, audit log, legal documents, and school setup. |
| School Physician | Protocol review, clinical escalations, report co-signature, and schedule configuration. |
| Vice Principal | Analytics, clinic readiness, equipment checklist, and messaging. |
| Administrator | System-wide oversight and configuration. |

# 5. Scope of Work Completed in This Phase

## 5.1 Application Stability & Reliability

A number of rendering and data-handling issues were identified that had previously prevented the application from running reliably during everyday use, affecting screens across multiple roles. These were diagnosed to their root causes — relating to internal layout construction and to date conversion — and corrected throughout the application. Dedicated automated tests were added to confirm the fixes and to guard against their recurrence. The application now launches and renders cleanly across all roles.

## 5.2 Completion of Interactive Functionality

A comprehensive review of every screen identified fifty-two (52) interactive elements across thirty (30) screens that were present in the design but had not yet been connected to an action — an expected characteristic of a design-stage prototype. Every one of these elements has been made fully functional. The work spanned the following categories:

- Live data actions — operations that read from or write to the backend, including medication approval and decline, clinic-visit logging, weather-advisory issue and lift, notification read receipts, and audit-log export.

- Filtering, search, and date selection — controls that genuinely refine the information shown on screen, such as date pickers and filter panels applied to live lists.

- Information and compliance views — support contact details, active-session information, and privacy declarations, each presented in both Arabic and English.

- Navigation — buttons and list items that now route reliably to their intended destinations.

Outcome: no non-functional interactive elements remain in the application.

## 5.3 Completion of Previously Incomplete Screens

Four screens that had previously displayed “coming soon” placeholders were built out into complete, working screens:

| Screen | Delivered Functionality |
| --- | --- |
| Parent — Home Dashboard | Live overview of the child's recent clinic and medication activity, with document-expiry reminders, drawn from the backend. |
| Parent — Medications | Live medication list showing status, dosage, instructions, last-administered time, and low-supply warnings. |
| Parent — Notifications | Live notification feed with read / unread state, updated against the backend when a notification is opened. |
| Principal — Settings | Complete settings screen including profile, notification preferences, language switching, and secure sign-out. |

## 5.4 Backend Services & Data Integration

A complete backend application and relational database underpin the platform, exposing a secure REST API. The data model covers the full set of domains implied by the application, including schools, users and roles, students and guardians, medications and protocols, dose administration logs, clinic visits, emergency consents, documents, allergens and Halal certifications, pickups, bus routes and boarding events, counseling records, notifications, audit logs, and weather advisories. Representative data is available across these domains to support testing and demonstration.

Every major data endpoint was exercised across all twelve roles and confirmed to respond correctly, including authentication, authorisation, and the full set of domain collections. The mapping between the application's requests and the backend's endpoints was reviewed in full and confirmed to be consistent. Cross-origin access for the web client is correctly configured.

## 5.5 Compliance-Oriented Content

In keeping with the platform's UAE context, compliance-oriented content has been embedded directly in the relevant screens, including a privacy declaration referencing UAE Federal Decree-Law No. 45 of 2021 on the Protection of Personal Data, presented bilingually. Role-based access control and audit logging further support the platform's alignment with data-protection expectations.

# 6. Quality Assurance & Verification

The following checks were completed against the current build. All automated quality gates passed.

| Verification Activity | Scope | Result |
| --- | --- | --- |
| Automated code-quality analysis | Entire codebase | Passed |
| Automated test suite | Application logic & widgets | Passed |
| Production build compilation | Full application | Succeeded |
| Backend API verification | All roles & endpoints | Passed |
| Application–backend integration mapping | All requests | Verified |
| Cross-origin (web) configuration | Browser access | Verified |
| Outstanding non-functional elements | All screens | 0 remaining |

Note on visual acceptance. The verification above confirms that the application is correctly built, that its logic and tests pass, and that it communicates correctly with the backend. The final visual walkthrough — confirming the on-screen appearance and flow of each role's screens — is performed during User Acceptance Testing and is the recommended next activity (see Section 8).

# 7. Compliance, Privacy & Security

The platform has been built with the UAE regulatory context in mind. The following measures support its alignment with applicable expectations:

- Data protection. A bilingual privacy declaration referencing UAE Federal Decree-Law No. 45 of 2021 is presented within the application.

- Role-based access control. Each of the twelve roles can access only the data and actions appropriate to its function.

- Authentication & authorisation. All backend operations require a valid authenticated session, and the server enforces authorisation on every protected request.

- Audit logging. Administrative and sensitive actions are recorded for accountability and review.

- Clinical oversight. A dedicated School Physician role supports clinical review and co-signature, consistent with health-authority expectations.

# 8. Outstanding Items & Recommended Next Steps

The build is functionally complete. The following items remain before production release and are listed in the recommended order of execution:

- User Acceptance Testing (UAT). A guided, role-by-role walkthrough of the application to confirm that appearance, wording, and flow meet expectations. This is the recommended immediate next step and the primary gate before release.

- Parent document uploads. The supporting backend capability is in place; the parent-facing upload experience is to be finalised.

- Push notifications. Real-time push notifications require the provisioning of a cloud messaging project before integration can be completed and tested.

- Production environment. Migration of the backend and database from the current development setup to a hosted production environment, with the application configured to use the live service.

- Store submission preparation. Preparation of application-store assets and metadata, and final device testing on representative iOS and Android hardware.

# 9. Risks & Considerations

| Item | Consideration | Status |
| --- | --- | --- |
| External messaging dependency | Push notifications depend on provisioning of a third-party cloud messaging project. | Pending input |
| Production hosting | A production environment is required before go-live. | Planned |
| Visual acceptance | Final on-screen review is completed during UAT. | Recommended next |
| Representative data | Demonstration data is in place; production data migration is a separate activity. | Planned |

# 10. Indicative Roadmap to Release

The following indicative sequence outlines the path from the current build to production release. Timing is subject to confirmation and to the provisioning of external dependencies.

| Stage | Activity | Dependency |
| --- | --- | --- |
| Stage 1 | User Acceptance Testing and refinement | Stakeholder availability |
| Stage 2 | Document uploads and push-notification integration | Cloud messaging project |
| Stage 3 | Production environment setup and data migration | Hosting environment |
| Stage 4 | Final device testing and store submission | Store accounts & assets |

# 11. Conclusion

SchooKeep now stands as a complete, bilingual, twelve-role school health management application, supported by a fully operational backend and database, with no remaining non-functional interface elements. All automated quality gates are green, and the application communicates correctly with its backend across every role.

With User Acceptance Testing and the production-readiness activities described in Section 8 completed, the platform is well positioned for release. The project team is ready to proceed with the next stage upon confirmation.

# Appendix A — Role Screen Inventory

The following inventory summarises the principal screens delivered for each role.

| Role | Principal Screens |
| --- | --- |
| School Nurse | Dashboard; Daily Doses; Medications (with three-step add wizard, dose confirmation, conflict and low-supply handling); Clinic Visits (with new-visit, emergency photo, consent and escalation); Students and Health Profiles; Document review and viewer; Cafeteria alerts; Reports; Settings; Notifications. |
| Parent / Guardian | Home dashboard; Clinic history; Medication log; Documents; Chat and assistant; Emergency-consent response; Authorised pickups; QR code; Bus live tracking; Profile and notification settings; onboarding journey. |
| Teacher | Dashboard; Attendance; Health considerations; Clinic referral; Student release; Weather restriction; Activity exemptions; Notifications; Settings. |
| Cafeteria Staff | Allergen dashboard; Allergen detail; Real-time alert; Delivery history; Settings (Halal compliance). |
| Security Guard | Pickup queue; Identity verification; Manual verification; Authorised confirmation; History; Settings. |
| Bus Driver | Route overview; Student boarding and de-boarding; Early dismissal; History; Settings. |
| Counselor | Dashboard; Students; Reports; Tag entry; Student tag history; Generate report; Report preview; Settings. |
| Secretary | Dashboard; Student list; Messages; Student import; Compose message; Settings. |
| Principal | Dashboard; Staff management; Permission matrix; Health analytics; Weather advisory; Audit log; Legal documents; School setup; Settings. |
| School Physician | Dashboard; Protocol review; Clinical escalation inbox; Report co-signature; Schedule configuration; Settings. |
| Vice Principal | Dashboard; Analytics; Clinic readiness; Equipment checklist; Messages; Settings. |
| Administrator | System-wide oversight and configuration. |

# Appendix B — Backend Data Domains

The backend exposes secure endpoints across the following data domains, all verified as responding correctly.

| Domain | Domain | Domain |
| --- | --- | --- |
| Schools | Users & Roles | Students |
| Guardians | Medications | Dose Administrations |
| Clinic Visits | Emergency Consents | Documents |
| Allergens & Meals | Halal Certifications | Cafeteria Alerts |
| Pickups | Bus Routes & Events | Counseling Records |
| Notifications | Audit Logs | Weather Advisories |

# Appendix C — Glossary

| Term | Meaning |
| --- | --- |
| RTL / LTR | Right-to-left and left-to-right text direction, for Arabic and English respectively. |
| REST API | A standard interface through which the application and backend exchange data. |
| Role-based access control | A security model granting users access only to the functions appropriate to their role. |
| UAT | User Acceptance Testing — review by stakeholders to confirm the product meets expectations. |
| PDPL | UAE Personal Data Protection Law (Federal Decree-Law No. 45 of 2021). |
| Halal certification | Records confirming that cafeteria meals meet Halal requirements. |
| Audit log | A record of sensitive or administrative actions, kept for accountability. |

— End of Report —